## Slide 1
Cost to implement:
PoC to develop JIRA environment with eval licenses.
Full, scaled production deployment will require separate proposal with product licenses, detailed support, etc.
Project Description & Investment:
  With an outside vendor, create an enterprise deployment of JIRA to determine if JIRA can meet the needs of HGST software development teams as a replacement for FogBugz and other defect tracking tools.
  Scope:
Evaluate JIRA against documented requirements for defect tracking during code development.
Conversion of current HDD IP FW FogBugz data to JIRA.
Evaluation of the performance of VM based JIRA solution.
Benefits:
Common tools to improve HGST’s software development teams workflow for efficiency, quality and improve collaboration capabilities across teams.
Aggregate (deployment, licensing, support, maintenance) under common umbrella managed by IS&T to drive efficiency, cost savings and instrumentation for usage, compliance and audit
Multiple Software Development Teams at HGST either already use JIRA in Silos or prefer to align to use JIRA for defect tracking
JIRA's flexible plugin architecture spawned a large number of integrations developed by the JIRA development community and third parties, allowing easy integration with most common development and enterprise environments.
Strategic Impact:
Initiate process for IS&T lead common software development tools for HGST community
Aggregate costs (deployment, licensing, support, maintenance) under common umbrella managed by IS&T
Interdependencies:
Availability of Roch Firmware team to participate as user leads in testing and evaluation of environment.
JIRA PoC
1
Schedule & Criticality of Timeline:
6/17/14 ITSC approval of JIRA PoC
June/July – Build, deploy and test JIRA with Roch MN Firmware team
If successful, align production roll-out with CobraG development schedule
$(K) | Q3FY14 | Q4FY14 | Q1FY15 | Q2FY15 | FY14 Total
Capital Request |  |  |  |  | 
Non Recurring Expense |  |  | 30 |  | 
Recurring Expense* |  |  |  |  | 
Depreciation |  |  |  |  |